# Event-Driven Telemetry Experiment

# Infrastructure Design

## Executive Summary

This document outlines the technical design for implementing an event-driven telemetry infrastructure to capture user interaction events for time-on-task analytics. The solution leverages existing Azure Service Bus infrastructure and establishes a scalable foundation for future analytics initiatives.

Key Metrics:

- Timeline: 7-9 weeks (45-59 developer days)

- Scope: 2 pilot workflows + foundational infrastructure

- Target SLA: < 5 minutes ingestion latency, ≥ 95% event accuracy, ≥ 90% workflow coverage

## Glossary

BI - Business Intelligence

E2E - End-to-End

JWT - JSON Web Token

NTP - Network Time Protocol

PII - Personally Identifiable Information

SLA - Service Level Agreement

UAT - User Acceptance Testing

UUID - Universally Unique Identifier

Analytics Warehouse - Data storage system optimized for analytics queries (Azure Synapse or AWS Redshift)

Azure Service Bus - Message queue/streaming platform for event transport

Consumer Service - Backend service that reads events from Azure Service Bus and loads them into the analytics warehouse

Dead-Letter Queue - Queue for events that failed processing after maximum retry attempts

Emission Point - Location in code where events are created and sent to Azure Service Bus

Event Schema - JSON structure defining the format of telemetry events

FastAPI - Python web framework for building APIs

Partition Key - Field used to route events to specific partitions in Azure Service Bus (ensures ordering within partition)

Session ID - Unique identifier for a user session, generated on frontend and consistent throughout the session

Time-on-Task - Metric measuring how long users spend completing specific workflows or actions

Workflow - A sequence of user actions to complete a business process (e.g., logging, fulfillment, attestation)

## 1. Context & Requirements

### 1.1 Problem Statement

We lack a consistent, event-based framework for measuring user time-on-task across workflows. Without reliable telemetry, we cannot quantify workflow efficiency, identify friction points, or measure the impact of design changes.

### 1.2 Goals

- Create scalable, event-driven logging infrastructure

- Capture discrete user interactions with accuracy required for time-on-task calculation

- Establish standardized telemetry model for future analytics

- Enable BI/analytics teams to build dashboards and benchmarks

### 1.3 Out of Scope

- Downstream BI dashboards or time-on-task calculations (Phase 2)

- UX or interface changes

- Historical backfill or data migration

- Full workflow instrumentation (limited to 2 pilot workflows)

### 1.4 Acceptance Criteria

- Events for at least 2 workflows are emitted, transmitted, and stored successfully

- All events include timestamp, user/session identifier, and standardized event type

- Events appear in analytics data store within 5 minutes of emission

- Schema documentation and validation tests are complete

- 100% compliance with data privacy and security standards

## 2. Architecture Overview

### 2.1 High-Level Flow

Note: Frontend events route through backend API endpoint to ensure server-side timestamp generation and eliminate time drift issues.

### 2.2 Key Components

- Event Schema Library - Shared Python library defining event structure

- Event Emission Service - Client library for emitting events

- Azure Service Bus Queue - Message broker for event transport

- Event Consumer Service - New FastAPI service consuming and loading events

- Analytics Warehouse - Data storage (Azure Synapse/AWS Redshift)

- Validation Dashboard - Simple UI for monitoring event health

### 2.3 Technology Stack

- Backend: Python/FastAPI (existing stack)

- Frontend: Angular/React (existing stack)

- Message Queue: Azure Service Bus (existing infrastructure)

- Analytics: Azure Synapse/AWS Redshift (TBD by Analytics Engineering)

- Monitoring: Datadog (existing)

- Database: PostgreSQL (for consumer service state, if needed)

## 3. Technical Design

### 3.1 Event Schema

Note: This is the schema of the event sent to the Azure Service Bus by the backend API.

{

"event_id": "evt_<uuid>",

“application_name”: "healthsource”,

"timestamp": "2024-01-15T10:00:00.000Z",

"user_id": "user_<id>",

"session_id": "sess_<uuid>",

"event_type": "workflow.start | workflow.active | workflow.complete | workflow.abandoned",

"workflow_name": "logging | fulfillment | attestation",

"metadata": {

"request_id": "<optional>",

"task_id": "<optional>",

"workflow_instance_id": "<optional>",

"additional_context": {}

}

}

Schema Constraints:

- event_id: UUID, globally unique

- application_name: MUST be a valid application name from the datavant_applications table

- timestamp: ISO 8601 format, UTC, server-generated (see Timestamp Strategy below)

- user_id: Extracted from JWT token

- session_id: Generated on frontend, consistent across session

- event_type: Enum (start, active, complete, abandoned)

- metadata: JSON object, no PII allowed

### 3.2 Timestamp Strategy

Problem: Client-side timestamps suffer from time drift due to incorrect system clocks, timezone misconfigurations, or clock skew across devices.

Solution: Server-Side Timestamp Generation

All event timestamps must be generated server-side to ensure accuracy and consistency:

Backend Events:

- Timestamp generated at emission point using server system time

- Server clocks synchronized via NTP (standard infrastructure practice)

- Format: ISO 8601 UTC (datetime.utcnow() in Python)

Frontend Events:

- Frontend sends events to backend API endpoint (not directly to queue)

- Backend API generates timestamp upon receipt

- Alternative: Frontend includes client_timestamp in metadata for reference, but timestamp field is overwritten by backend

Implementation:

# Backend emission (Python)

from datetime import datetime

from uuid import uuid4

event_id = uuid4()

event = TelemetryEvent(

event_id=f"evt_{event_id}",

application_name=”healthsource”,

timestamp=datetime.utcnow(),  # Server time, UTC

user_id=user_id,

session_id=session_id,

event_type=event_type

)

Benefits:

- Eliminates time drift issues

- Consistent time source across all events

- Enables accurate time-on-task calculations

- Simplifies debugging and correlation

- Allows for usage by systems other than HealthSource

Note: If client-side timestamp is needed for debugging (e.g., to detect network latency), it can be included in metadata.client_timestamp but should not be used for calculations.

### 3.3 Session Management Strategy

Session ID Generation:

- Frontend generates UUID on application start/login

- Stored in localStorage with expiration (24 hours)

- Sent in custom HTTP header: X-Session-Id

- Backend extracts from request context

Session Lifecycle:

- Created: On login or application start

- Multiple Sessions: Users can have multiple concurrent sessions (different tabs, devices, or browser instances)

- Each session maintains its own session_id for the duration of that session

- Expired: After 24 hours of inactivity or explicit logout

- New Login: Creates a new session_id without invalidating existing sessions (allows concurrent sessions despite current HealthSource limitations)

Session Timeout Handling:

- Heartbeat events every 2-5 minutes for active workflows

- If no events received for 15 minutes → mark session as "abandoned"

- Consumer service handles timeout logic server-side

### 3.4 Event Partitioning & Ordering

Azure Service Bus Partitioning:

- Use session_id as partition key

- Ensures all events for same session go to same partition

- Maintains ordering within session as we don’t want to receive logs out of order

- Enables parallel processing across sessions

Ordering Guarantees:

- Events within same session: Ordered

- Events across sessions: May be out of order (acceptable)

- Consumer processes events sequentially per partition

### 3.5 Event Types & Lifecycle

#### Workflow Events:

- workflow.start - User initiates workflow

- workflow.active - Heartbeat (every 2-5 min during active use)

- workflow.complete - User completes workflow successfully

- workflow.abandoned - Session timeout or browser close detected

#### Event Emission Points:

Backend:

- Workflow state transitions (workflow_service.complete_workflow())

- Task events (workflow_router.task_event())

- Request status changes

Frontend:

- Workflow initiation (user clicks "Start")

- Form submissions

- Page navigation within workflow

- Browser visibility changes (pause/resume)

### 3.6 Data Flow

#### Emission Path:

Frontend Events:

- Frontend calls backend API endpoint: POST /api/telemetry/events

- Backend API generates server-side timestamp, validates schema

- Backend emits event to Azure Service Bus queue asynchronously

- Returns success response to frontend (non-blocking)

Backend Events:

- Application code calls TelemetryEventService.emit(event)

- Service generates server-side timestamp, validates schema, adds metadata

- Event sent to Azure Service Bus queue asynchronously (non-blocking)

- Returns immediately (fire-and-forget pattern)

Consumption Path:

- Consumer service polls Azure Service Bus

- Validates event schema

- Transforms to warehouse format

- Batch loads to analytics warehouse

- Handles failures with retry and a dead-letter queue

Error Handling:

- Invalid events → Dead-letter queue + alert

- Consumer failures → Retry with exponential backoff

- Warehouse load failures → Retry + alert

- Network failures → Queue persistence (events retained)

# 4. Infrastructure Design

## 4.1 Azure Service Bus Configuration

### Queue/Topic:

- Name: hs-telemetry-events

- Type: Topic with subscriptions (enables multiple consumers if needed)

- Partitioning: Enabled, keyed by session_id

- Retention: 7 days (configurable)

- Max delivery count: 10 (then dead-letter)

### Access Policies:

- Producer: Shared access key for emitting services

- Consumer: Shared access key for consumer service

- Environmental Keys: Separate keys per environment (qa01, try, prod)

## 4.2 Analytics Warehouse Schema

CREATE TABLE datavant_applications (

application_id SERIAL PRIMARY KEY,

application_name VARCHAR(100) UNIQUE NOT NULL,

description TEXT,

owning_team VARCHAR(100),

created_at TIMESTAMP DEFAULT CURRENT_TIMESTAMP,

created_by VARCHAR(255) NOT NULL,

is_active BOOLEAN DEFAULT TRUE

);

CREATE TABLE user_interaction_events (

event_id VARCHAR(36) PRIMARY KEY,

application_id INTEGER NOT NULL REFERENCES datavant_applications(application_id) ON DELETE RESTRICT,

timestamp TIMESTAMP NOT NULL,

user_id VARCHAR(255) NOT NULL,

session_id VARCHAR(36) NOT NULL,

event_type VARCHAR(50) NOT NULL,

workflow_name VARCHAR(100),

metadata JSONB,

ingested_at TIMESTAMP DEFAULT CURRENT_TIMESTAMP,

partition_date DATE GENERATED ALWAYS AS (DATE(timestamp)) STORED

) PARTITION BY RANGE (partition_date);

CREATE INDEX idx_application_id ON user_interaction_events(application_id, timestamp);

CREATE INDEX idx_session_id ON user_interaction_events(session_id, timestamp);

CREATE INDEX idx_user_id ON user_interaction_events(user_id, timestamp);

CREATE INDEX idx_workflow ON user_interaction_events(workflow_name, timestamp);

CREATE INDEX idx_application_workflow ON user_interaction_events(application_id, workflow_name, timestamp);

CREATE INDEX idx_created_by ON datavant_applications(created_by, is_active);

## 4.3 Event Consumer Service

### Architecture:

- FastAPI application

- Azure Service Bus consumer (batch processing)

- Schema validation layer

- Warehouse loader (batch inserts)

- Health check endpoints

- Metrics emission to Datadog

### Configuration:

- Batch size: 100 events

- Polling interval: 5 seconds

- Max batch processing time: 30 seconds

- Retry policy: Exponential backoff (max 3 retries)

### Monitoring:

- Event processing rate

- Latency (emission → warehouse)

- Error rates

- Consumer lag

- Dead-letter queue depth

## 4.4 Validation Dashboard

### Purpose:

- Operational monitoring and acceptance criteria validation

### Features:

- Event volume metrics (last 24h, 7d, 30d)

- Ingestion latency indicator (<5 min SLA)

- Error rates by type

- Event completeness by workflow

- Recent events table (last 100, filterable)

- Data quality indicators

### Technology:

- Angular/React (reuse existing frontend stack)

# 5. Implementation Plan

## 5.1 Phase 1: Foundation (Weeks 1-2)

### Deliverables:

- Event schema library (modules/python/libs/telemetry/)

- Event emission service

- Azure Service Bus configuration

- Basic unit tests

### Files:

- modules/python/libs/telemetry/telemetry/event.py

- modules/python/libs/telemetry/telemetry/service.py

- modules/python/libs/telemetry/telemetry/config.py

## 5.2 Phase 2: Backend Instrumentation (Weeks 3-4)

### Deliverables:

- Instrument 2 pilot workflows (logging, fulfillment)

- Session ID extraction from request context

- Integration tests

### Files:

- services/eipservices/.../workflow_service.py (add event emission)

- services/eipservices/.../workflow_router.py (add event emission)

- services/requestworker/.../workflow_router.py (add event emission)

## 5.3 Phase 3: Frontend Instrumentation (Weeks 4-5)

### Deliverables:

- Session ID generation and management

- Event emission service

- Instrument workflow components

- Integration tests

### Files:

- frontends/cipui/cipui/app/common/services/telemetryEventService.js (new - calls backend API)

- frontends/cipui/cipui/app/request/services/requestHelperSvc.js (modify)

- frontends/cipui/cipui/app/logging/controllers/requestDetailsEditCtrl.js (modify)

- frontends/platformui/src/app/services/authentication/user-authentication.service.ts (add session tracking)

### Backend API endpoint:

- services/platformservices/.../telemetry_controller.py (new - receives frontend events, generates timestamp)

## 5.4 Phase 4: Consumer Service (Weeks 5-6)

### Deliverables:

- New FastAPI consumer service

- Schema validation

- Warehouse loader

- Error handling and retries

- Health checks

### Files:

- services/telemetryconsumer/ (new service)

- services/telemetryconsumer/telemetryconsumer/consumer_service.py

- services/telemetryconsumer/telemetryconsumer/warehouse_loader.py

## 5.5 Phase 5: Analytics Warehouse Setup (Week 6)

### Deliverables:

- Schema creation

- Partitioning configuration

- Retention policies

- Data pipeline setup

### Owner:

- Analytics Engineering (parallel work)

## 5.6 Phase 6: Validation Dashboard (Week 7)

### Deliverables:

- Simple Angular/React dashboard

- Event metrics display

- Data quality indicators

- Recent events viewer

### Files:

- frontends/platformui/src/app/telemetry-dashboard/ (new)

## 5.7 Phase 7: Testing & Validation (Weeks 7-8)

### Deliverables:

- End-to-end testing

- Manual test execution

- Data validation (accuracy, completeness, latency)

- Performance testing

- UAT

## 5.8 Phase 8: Documentation & Deployment (Week 9)

### Deliverables:

- Schema documentation

- Instrumentation guide

- Runbooks

- Production deployment

- Monitoring setup

# 6. Risk Assessment & Mitigation

## 6.1 Technical Risks

| Risk | Impact | Probability | Mitigation |
| --- | --- | --- | --- |
| Data privacy violations (PII) | Critical | Low | Schema validation, PII redaction layer, privacy review |
| Event overload / excessive volume | High | Medium | Heartbeat sampling (2-5 min), only active workflows |
| Client-side timestamp drift | High | Medium | Server-side timestamp generation, NTP synchronization |
| Event schema drift across teams | High | Medium | Shared schema library, validation at ingestion |
| Consumer lag / latency >5 min | High | Low | Monitoring alerts, auto-scaling consumer |
| Session ID inconsistency | Medium | Low | Standardized generation in shared service |

## 6.2 Operational Risks

| Risk | Impact | Probability | Mitigation |
| --- | --- | --- | --- |
| Azure Service Bus failures | High | Low | Queue persistence, retry logic, monitoring |
| Low adoption / inconsistent instrumentation | Medium | Medium | Clear documentation, SDK examples, code review |
| Warehouse performance degradation | Medium | Low | Partitioning, indexing, retention policies |

## 6.3 Timeline Risks

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Session ID strategy unclear | +2-3 days | Define early, document decision |
| Complex workflow state tracking | +3-5 days | Start with simple workflows, iterate |
| Analytics warehouse integration delays | +2-4 days | Early engagement with Analytics Engineering |
| Security Issue(s) Found | +3-5 days? | Early engagement with Security Engineering |

# 7. Success Metrics

## 7.1 Technical Metrics

- Event Accuracy: ≥95% timestamp accuracy (validated against manual logs)

- Coverage: ≥90% of target workflows instrumented

- Latency: <5 minutes from emission to query readiness

- Reliability: <0.1% event loss rate

- Schema Compliance: 100% of events pass validation

## 7.2 Operational Metrics

- Consumer Lag: <1 minute average

- Error Rate: <0.5% of events in dead-letter queue

- Dashboard Uptime: >99.9%

- Data Freshness: Events queryable within 5 minutes

## 7.3 Business Metrics (Phase 2)

- Time-on-task measurement accuracy

- Workflow friction point identification

- Analytics team productivity improvement

# 8. Dependencies

## 8.1 Internal Dependencies

- Platform Engineering: Azure Service Bus queue creation and configuration

- Analytics Engineering: Warehouse schema design, data pipeline setup

- Security/Privacy: Compliance review, PII validation

- DevOps: Deployment pipeline, monitoring setup

## 8.2 External Dependencies

- Azure Service Bus availability

- Analytics warehouse (Azure Synapse/AWS Redshift) access and capacity

# 9. Open Questions

- Analytics Warehouse Selection: Azure Synapse or AWS Redshift? (Decision needed from Analytics Engineering)

- Heartbeat Frequency: Optimal interval for workflow.active events? (Recommendation: 2-5 minutes)

- Event Retention: Exact retention period for raw events? (Recommendation: 90 days)

- Workflow Selection: Which 2 workflows for pilot? (Recommendation: logging and fulfillment)

- Validation Dashboard Access: Who should have access? (Recommendation: Engineering and Analytics teams)

- Frontend Event API Endpoint: Should frontend events go through existing API gateway or dedicated telemetry endpoint? (Recommendation: Dedicated endpoint for separation of concerns)

# 10. Future Considerations

## 10.1 Phase 2 Enhancements

- Expand instrumentation to all workflows

- Time-on-task calculation service

- Advanced analytics dashboards

- ML-based productivity insights

- Heartbeat configuration per-service

  - Enabled/Disabled

  - Heartbeat frequency

## 10.2 Scalability Considerations

- Event sampling strategies for high-volume workflows

- Consumer service horizontal scaling

- Warehouse query optimization

- Cost optimization (storage, compute)

## 10.3 Integration Opportunities

- Integration with existing Datadog metrics

- Correlation with application performance metrics

- Real-time alerting for workflow anomalies

# Appendices

## Appendix A: Event Schema JSON Schema

{

"$schema": "http://json-schema.org/draft-07/schema#",

"type": "object",

"title": "Telemetry Event Schema",

"description": "Schema for user interaction telemetry events",

"required": [

"event_id",

"application_name",

"timestamp",

"user_id",

"session_id",

"event_type"

],

"properties": {

"event_id": {

"type": "string",

"pattern": "^evt_[0-9a-f]{8}-[0-9a-f]{4}-[0-9a-f]{4}-[0-9a-f]{4}-[0-9a-f]{12}$",

"description": "Unique event identifier with 'evt_' prefix followed by UUID"

},

"application_name": {

"type": "string",

"pattern": "^[a-z0-9_]+$",

"minLength": 1,

"maxLength": 100,

"description": "Application name in lowercase (e.g., 'healthsource')"

},

"timestamp": {

"type": "string",

"format": "date-time",

"description": "ISO 8601 UTC timestamp when event was generated (server-side)"

},

"user_id": {

"type": "string",

"minLength": 1,

"maxLength": 255,

"description": "Unique identifier for the user"

},

"session_id": {

"type": "string",

"pattern": "^sess_[0-9a-f]{8}-[0-9a-f]{4}-[0-9a-f]{4}-[0-9a-f]{4}-[0-9a-f]{12}$",

"description": "Session identifier with 'sess_' prefix followed by UUID"

},

"event_type": {

"type": "string",

"enum": [

"workflow.start",

"workflow.active",

"workflow.complete",

"workflow.abandoned"

],

"description": "Type of workflow event"

},

"workflow_name": {

"type": "string",

"maxLength": 100,

"description": "Name of the workflow (e.g., 'logging', 'fulfillment', 'attestation')"

},

"metadata": {

"type": "object",

"description": "Additional context-specific metadata",

"properties": {

"request_id": {

"type": "string",

"description": "Optional request identifier"

},

"task_id": {

"type": "string",

"description": "Optional task identifier"

},

"workflow_instance_id": {

"type": "string",

"description": "Optional workflow instance identifier"

},

"additional_context": {

"type": "object",

"description": "Additional context as key-value pairs",

"additionalProperties": true

}

},

"additionalProperties": false

}

},

"additionalProperties": false

}

## Appendix B: Estimated Effort Breakdown

| Component | Developer Days | Notes |
| --- | --- | --- |
| Event Schema Library | 3-5 | Includes unit tests |
| Backend Instrumentation (2 workflows) | 6-8 | Includes integration tests |
| Frontend Instrumentation | 4-6 | Includes integration tests |
| Consumer Service | 5-7 | Includes error handling |
| Analytics Warehouse Setup | 2-3 | Analytics Engineering |
| Validation Dashboard | 4-6 | Simple Angular/React UI |
| Manual Testing | 4-6 | Test execution, UAT |
| Security Review | 3-4 | Work with Security Team |
| Documentation | 2-3 | Schema, guides, runbooks |
| Code Review & Iteration | 2-4 | Reviews, bug fixes |
| Total | 45-59 | 7-9 weeks calendar |

## Appendix C: Document History

| Author | Joseph Montero | V 1.0 | 2026-01-13 |
| --- | --- | --- | --- |
| First Reviewer |  |  |  |
| Second Reviewer |  |  |  |